## Slide 1: Agile Presentation
Roy Romero

## Slide 2: Agenda
Agile Team Roles
Phases of the SLDC
Agile vs Waterfall

## Slide 3: Introduction
In this presentation we will talk about the various roles on a Scrum-agile Team, the various phases of the SDLC work in an agile approach and what factors we should consider when choosing a waterfall approach or an agile approach.

## Slide 4: Agile Team Roles

## Slide 5: The way to get started is to quit talking and begin doing.
Walt Disney

## Slide 6: Meet Our Team!
Product Owner:
Communicates with our client
Watches over the team
Informs the team of client feedback to adjust project accordingly
Collects user stories in order to create new features
Scrum Master
Manages the Agile team
Conducts our scrum events like the daily scrum and sprint review
Collects the necessary data from our agile team.
Mitigates any situations between team members
Teach Scrum principles and basics
Development Team
Main force behind creating the project.
Constantly testing our project to make sure everything runs smoothly.
Working on backlogged features
Deploying new versions of project as each sprint is finished.

## Slide 7: Key agile software development lifecycle phases

## Slide 8: Software development lifecycle phases
Requirements
Stakeholders conduct an overall project assessment to determine the time and resources required for the development process. At the same stage, the owner assesses the risks and prioritizes the various functions depending on their business value.
Design
The software owner meets with the software development team and introduces them to the requirements outlined in the first step. The group then discusses the sequence for introducing functions and identifies the essential tools – the programming language, syntax libraries, and basic frameworks. At the same stage, software development teams can prototype the expected user interface.
Development
After agreeing on the plan with the customer, the team develops the product itself. The product is delivered in stages, in separate sprints, each designed to improve the current version of the product. The initial release is likely to undergo many changes to provide improved functionality and new features.
Testing
Deployment
The software is now fully deployed and available to customers. This action puts him in the maintenance phase. During this phase, the software development team provides ongoing support to keep the system running smoothly and fix any new bugs. Over time, further iterations are possible to update an existing product or add other functionality.
At this point, the product becomes available to consumers, so the team must conduct a series of tests to ensure that the software is fully functional. If potential bugs or flaws are found, the developers will fix them immediately. At this stage, they also collected consumer feedback.
Review
That is the last stage of the Agile development cycle. After completing all the previous stages of development, the development team presents to the owner the result achieved in meeting the requirements. After that, the Agile software development phases start over – either with a new iteration or moving to the next stage and scaling Agile.

## Slide 9: Agile vs Waterfall

## Slide 10: Comparison (Negatives)
Agile
Not all customers have either a wish or the time to be highly involved in the project. Scrum works best when all members of the team are completely dedicated to the project. Thus, it is not generally a good idea to have less than 100% dedicated resources for this type of project..
The close teamwork in Scrum is easiest to manage when the team members are located in the same physical space. Furthermore, the intense collaboration and less than complete requirements result in catastrophic problems if key team members leave the project.
As the initial project does not have a definitive plan, the final product can be grossly different than what was initially intended. This also relates to the inability to give an exact launch date once a contract is signed.
Waterfall
Gathering and documenting requirements so the customer understands what they mean is very difficult. Customers are often intimidated by details, and specific details must be provided early in the project before progress can be made. Customers are often not able to visualize an application from a requirements document. Wireframes and mockups will help, but most end users have difficulty understanding these elements in enough detail to clearly visualize the end product.
This problem means that customers might be dissatisfied with their delivered product once it is complete. As all deliverables are based upon documented requirements, customers may not see what will be delivered until large parts of the project are finished. At that point in time, changes are difficult and costly.
Feedback and testing are deferred until bigger parts of the project are complete. This means that problems or inadequacies can be harder to change without substantial amounts of time and effort.

## Slide 11: Comparison (Positives)
Agile
Scrum will produce a simple working base version faster than Waterfall, which for instance makes it suitable for prototyping.
Scrum can be especially beneficial in situations where the end-goals of projects are not clearly defined. If it is not possible for the customer to provide a clear goal early on in the project Scrum will work well since this will be clarified as the project progresses.
Since the customer has frequent and early opportunities to see the work being delivered and make decisions and changes throughout the project, the customer gains a sense of ownership. The customer works extensively and directly with the project team throughout the project.
Waterfall
Planning, designing, and architecture are more straightforward since the customer and the developers agree on what will be delivered early in the life cycle. Since the full scope of work is known, progress is also more easily measured.
Depending on the phase of the project all team members do not need to be locked down in the project
After the requirements phase, there is no strong need for customer presence and thus they can focus on other more pertinent things. The customer basically only needs to be involved for status reviews and approvals.

## Slide 12: Summary
Some of the factors to consider when deciding what approach to take is scope of the project, size of the team, the wants of the client, the resources available and the time frame given. Overall, I believe that agile methodology was the best route to take for SNHU Travel.

## Slide 13: References
- Agile Software Development Lifecycle Phases explained. Relevant Software. (2022, May 20). Retrieved June 20, 2022, from https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
- Forecast. (n.d.). What is the difference between agile and waterfall? Retrieved June 20, 2022, from https://www.forecast.app/faqs/what-is-the-difference-between-agile-and-waterfall#:~:text=Agile%20and%20waterfall%20are%20two,in%20a%20more%20linear%20process.
- The roles and responsibilities of a Scrum master. Lucidchart. (2020, June 10). Retrieved June 20, 2022, from https://www.lucidchart.com/blog/scrum-master-skills-and-responsibilities

## Slide 14: Thank You
Roy Romero
Roy.Romero@snhu.edu
https://github.com/Roymero